BUSINESS PROPOSAL

Comprehensive HR Recruitment Services Platform

End-to-End Talent Acquisition & Workforce Management Solution

| Prepared by Bhavani | Date June 1, 2025 | Version v1.0 | Status For Review |
| --- | --- | --- | --- |

# 1. Executive Summary

This document outlines the full-scale business plan for launching an end-to-end HR Recruitment Services Platform. The platform is designed to serve as a complete talent acquisition partner for client companies — managing everything from job requisition intake to offer letter dispatch, joining formalities, and optional payroll management.

The solution addresses a clear and growing gap in the Indian B2B market: mid-size and growth-stage companies need professional hiring support but cannot justify a full in-house HR function. Our platform fills that gap with a technology-first, AI-augmented service delivery model.

| Key Highlight | Detail |
| --- | --- |
| Target Market | SMEs and growth-stage companies (50–5,000 employees) across India |
| Core Offering | Full-cycle recruitment: JD creation, sourcing, screening, interviews, offer, onboarding |
| Revenue Model | Placement fee (8–12% of annual CTC) + Monthly payroll management fee |
| Key Differentiator | AI-powered ATS, async video interviews, employer branding, DEI analytics |
| Platform Type | SaaS + managed service hybrid — client portal + dedicated HR operations team |
| Projected MVP Timeline | 6–8 months from kick-off to full production |

# 2. Platform Modules — Core 8

The platform is structured into eight end-to-end service modules. Together they cover the complete hiring lifecycle from first contact with the client to the new employee's first day.

| Module 1 Client Onboarding & Portal | - Collect company profile, org structure, culture notes, hiring budget bands, and SLA terms - Issue-based client portal for raising new hiring requisitions at any time - Role-based access for client HR, finance, and hiring managers |
| --- | --- |
| Module 2 JD Builder & ATS Engine | - AI-generated ATS-optimised job descriptions from a brief — zero manual effort - Resume scoring against parsed keywords, required skills, and experience bands - Automatic detection of gender-biased or discriminatory language |
| Module 3 Candidate Sourcing | - Multi-channel: Naukri, LinkedIn, Indeed, internal DB, referrals, campus drives - Passive talent outreach via automated cold messaging sequences - De-duplication engine to prevent the same candidate appearing across multiple clients |
| Module 4 Resume Screening & AI Analysis | - Parse and rank all resumes: ATS score, skills match %, experience gap, culture-fit signal - Auto-shortlist top candidates; generate one-page summaries for client review - Middle-band (borderline) resumes flagged for human review only |
| Module 5 Interview Scheduling & Coordination | - Auto-sync with client Google/Outlook calendars; generate panel interview slots - Send video links (Zoom/Teams/Google Meet), automated reminders to both parties - Rescheduling management and post-interview scorecard dispatch to panel |
| Module 6 Assessments & Background Verification | - Test library: aptitude, psychometric, technical, and domain-specific assessments - Post-selection BGV: education, employment history, criminal record, reference checks - Integration with empanelled BGV vendors for automated status tracking |
| Module 7 Selection, Offer & Communication | - Auto-generate branded offer letters with built-in e-signature workflow - Salary negotiation guidance scripts for account managers - Personalised rejection emails to preserve client employer brand; waitlist management |
| Module 8 Pre-Joining & Onboarding | - Send joining letters, document collection checklists, welcome kits, and induction packs - IT provisioning request generation on behalf of client - 30-60-90 day onboarding plan templates for hiring managers |

# 3. End-to-End Workflow

The following 10-stage workflow represents the complete journey from a client raising a hiring request to the candidate's first payslip. Approximately 70% of operational activity is automated; human involvement is reserved for judgment-critical decisions only.

| # | Stage | What Happens |
| --- | --- | --- |
| 01 | Client & JD Setup | Client raises requisition via portal. AI generates ATS-optimised JD. HR reviews and publishes across all job boards simultaneously. |
| 02 | Candidate Sourcing | Multi-channel sourcing activates: job portals, LinkedIn outreach, internal DB, referral campaigns, and campus pipelines. |
| 03 | Resume Screening | AI parser scores all resumes. Top 20% auto-shortlisted. Bottom 40% auto-rejected with personalised emails. Middle 40% reviewed by team. |
| 04 | Assessments | Shortlisted candidates receive auto-dispatched online assessments — technical, aptitude, or psychometric based on role type. |
| 05 | Interview Scheduling | Platform syncs client panel calendars, generates slots, dispatches video links, and sends reminders — zero manual coordination. |
| 06 | Post-Interview Review | Panel fills digital scorecards. AI aggregates ratings, flags top candidates, and prepares selection recommendation report for client. |
| 07 | Offer Generation | Client confirms selection. Platform auto-generates branded offer letter with e-sign. Salary negotiation handled by account manager. |
| 08 | Rejection Management | Non-selected candidates receive personalised rejection emails preserving client employer brand. Waitlisted candidates tracked automatically. |
| 09 | Pre-Joining & Onboarding | Joining letter, document checklist, welcome kit, and IT request are auto-dispatched. 30-60-90 day onboarding plan sent to hiring manager. |
| 10 | Payroll (Optional EOR) | If payroll managed by us: attendance input → TDS/PF/ESI calculated → payslips generated → salary disbursed → compliance filed monthly. |

# 4. Revenue & Business Model

## 4.1 Two Service Tiers

The business operates across two revenue tiers. Clients can start with Model A and upgrade to Model B over time.

| Criterion | Model A — Recruitment Only | Model B — Recruitment + Payroll (EOR) |
| --- | --- | --- |
| Legal Employer | Client company | Our HR firm (Employer of Record) |
| Fee Structure | One-time: 8–12% of annual CTC per hire | Placement fee + 8–10% of monthly gross payroll |
| Recurring Revenue | None | Monthly, per employee on-roll |
| Compliance Responsibility | Client | Our firm handles PF, ESI, TDS, Form 16 |
| Payroll Source | Client's payroll system | Disbursed from our accounts |
| Annual Revenue (10 hires @ ₹50K/month) | ₹5,00,000 (one-time) | ₹5,00,000 + ₹6,00,000 = ₹11,00,000 |
| Best For | Quick client acquisition | Long-term, sticky client relationships |

## 4.2 Recommended Approach

Launch with Model A to acquire clients rapidly with minimal compliance overhead. Pitch Model B as a premium upsell after the first successful placement cycle. This positions payroll management as a natural extension of the relationship rather than a cold sales pitch.

# 5. Technical Architecture

The platform is built as a multi-tenant, microservices-based system with three distinct portals (Admin, Client, Candidate) sharing a common backend and AI layer.

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend | Next.js 14 (React) | Three portals: Admin, Client, Candidate — single codebase with role-based routing. Tailwind CSS. React Query. |
| Backend | Node.js / Python FastAPI | REST APIs as microservices. Node.js for core services; FastAPI for AI-heavy modules. |
| AI / ML | OpenAI GPT-4o + Embeddings | JD generation, offer letters, rejection emails. text-embedding-3-small for resume–JD semantic matching. Tesseract OCR for scanned resumes. |
| Primary DB | PostgreSQL | Core relational data — clients, jobs, candidates, applications, interviews. |
| Cache / Queue | Redis + RabbitMQ | Session management, job queues for async tasks (email, BGV triggers, payslip generation). |
| Search | Elasticsearch | Full-text resume search and fast candidate lookup across large datasets. |
| File Storage | AWS S3 / Cloudflare R2 | Resumes, offer letters, joining letters, payslips — all document storage. |
| Payments / Payroll | Razorpay + GreytHR | Salary disbursement via Razorpay. TDS/PF/ESI calculation via GreytHR or Keka API integration. |
| Notifications | SendGrid + Twilio + Interakt | Email, SMS, and WhatsApp Business API for candidate and client communications. |
| Auth | JWT + Google OAuth | Refresh token rotation. SSO via Google OAuth. Row-level security in Postgres for multi-tenancy. |
| Infrastructure | AWS / Docker / GitHub Actions | EC2 + RDS + S3. Dockerised services. CI/CD pipeline. Nginx reverse proxy. Cloudflare CDN. |

# 6. Product Roadmap

The platform is built in six sequential phases. Each phase delivers standalone usable value while laying the foundation for the next. MVP (Phases 1–4) is achievable in approximately 5 months with a team of 3–4 developers.

| Phase | Timeline | Name | Deliverables |
| --- | --- | --- | --- |
| Phase 1 | Weeks 1–6 | Foundation | Auth system, multi-tenant client portal, job requisition intake form, team admin panel |
| Phase 2 | Weeks 7–12 | Core AI Engine | Resume upload, ATS scoring engine, AI shortlist, candidate profile views, rejection email automation |
| Phase 3 | Weeks 13–16 | Interview System | Calendar sync (Google/Outlook), interview scheduling, video link generation, scorecard system |
| Phase 4 | Weeks 17–20 | Offer Management | Offer letter generator (templated + branded), e-signature, joining letter, document collection |
| Phase 5 | Weeks 21–28 | Payroll Engine | CTC calculator, TDS/PF/ESI, payslip generation, Razorpay disbursement, compliance calendar |
| Phase 6 | Weeks 29–34 | Analytics & Scale | Client dashboard, internal ops dashboard, attrition risk AI, mobile app, DEI reporting |

# 7. Market Trends & Value-Add Services

The following add-on modules are aligned with the highest-demand trends in the Indian HR technology market as of 2025. They can be built progressively and offered as premium tier services.

| Add-On | Demand | Why It Matters |
| --- | --- | --- |
| AI Video Interviews | High | Async screening with AI scoring — reduces coordinator time by 40–60%. Demanded by mid-to-large enterprises. |
| DEI Analytics Dashboard | High | Companies under ESG and SEBI pressure need diversity hiring metrics and audit trails. |
| Employer Branding Suite | Medium-High | Career pages, Glassdoor reputation management, LinkedIn content — heavily outsourced in 2025. |
| Contract / Gig Staffing | High | Post-2023 hiring freeze shifted preference to flexible headcount over permanent hires. |
| HRMS Payroll Integration | Medium | Direct new joiner feeds into Darwinbox, Keka, SAP SuccessFactors — valued by enterprise clients. |
| Retention & Attrition AI | Medium-High | Predict attrition using engagement signals — strong upsell after initial placements. |
| WhatsApp Candidate Communication | High | 86% candidate response rate vs 22% for email — critical for volume hiring roles. |

# 8. Analytics & Reporting Dashboard

The platform provides two dashboard views: an internal HR operations view for the team, and a client-facing view showing only the client's own data. Key metrics are grouped across four categories.

| Metric | Category | What It Tells You |
| --- | --- | --- |
| Time-to-Hire | Recruitment Operations | Days from requisition to joining. Benchmark: 20–35 days. Below 20 = competitive advantage. |
| Recruitment Funnel Conversion | Recruitment Operations | Applied → Screened → Shortlisted → Interviewed → Offered → Joined. Industry average: 3–5% end-to-end. |
| Offer Acceptance Rate | Recruitment Operations | Below 70% signals salary benchmarking issues or candidate counter-offers. Target: 80%+. |
| Source Quality Index | Recruitment Operations | Which channel (LinkedIn, Naukri, referral) yields actual hires vs just applications. |
| Client SLA Adherence | Client Health | Did we submit 3 profiles within 5 business days? Did we fill within agreed TAT? |
| Client Revenue Concentration | Client Health | Any single client above 30% of revenue is a risk flag. Visualised as pie chart. |
| Client Retention Rate | Client Health | Monthly renewal vs churn tracking. Early warning for at-risk accounts. |
| Total Payroll Under Management | Payroll & Compliance | ₹ value growing month-on-month. Each rupee earns 8–12% annually. Key recurring revenue indicator. |
| Compliance Calendar Status | Payroll & Compliance | PF/ESI/TDS deadlines: Red/Amber/Green status board. Penalties for missed deadlines. |
| Attrition Risk Score (AI) | AI Insights | AI watches tenure, leave frequency, LinkedIn activity. Scores each employee 1–100. Alerts account manager. |
| Cost Per Hire | AI Insights | Total sourcing + screening + BGV + tool cost per hire. Benchmark: ₹15,000–₹35,000 for mid-level roles. |
| ATS Scoring Calibration | AI Insights | Score distribution histogram. If 80%+ score above 70, JD keywords need tightening. |

# 9. HRMS — Complete Human Resource Management System

Beyond recruitment, the platform ships with a fully integrated Human Resource Management System (HRMS) covering the entire employee lifecycle from onboarding to exit. Every module below is included in the all-in-one plan — there are no separate license fees per module. The HRMS shares a single database with the recruitment and payroll engines, so a candidate hired through the ATS becomes an active employee record automatically, with zero re-keying of data.

| Module | Key Features (all included) | Automation / Benefit |
| --- | --- | --- |
| Employee Master & Records | Central employee database, digital document vault, org chart, role & reporting hierarchy, custom fields, multi-entity / multi-location support, confirmation & probation tracking. | Single source of truth; ATS hire auto-creates the employee record. |
| Employee & Manager Self-Service (ESS / MSS) | Self-update of profile & bank details, view payslips & tax statements, apply for leave / reimbursement, manager approvals, team calendar. | Cuts 60–70% of routine HR helpdesk queries. |
| Attendance & Time Tracking | Biometric, geo-fenced mobile punch, web punch, shift scheduling, roster management, overtime capture, regularisation workflow, work-from-home tracking. | Real-time attendance auto-feeds payroll — no manual muster. |
| Leave Management | Configurable leave policies, accrual & carry-forward rules, holiday calendars by location, comp-off, encashment, multi-level approval, leave balance forecasting. | Policy-driven auto-accruals and approvals. |
| Payroll Engine | CTC & salary structure builder, auto salary processing, arrears, bonus, loans & advances, reimbursements, multiple pay groups, payslip generation, bank advice / NEFT files. | One-click run; pulls attendance, leave & reimbursements automatically. |
| Statutory Compliance | PF, ESI, PT, TDS, LWF, gratuity, bonus; auto challan & return generation (ECR, Form 24Q, Form 16), labour-law registers. | Compliance calendar with deadline alerts prevents penalties. |
| Onboarding & Offboarding | Digital joining kits, document collection checklists, e-induction, asset allocation, exit clearance workflow, full-and-final settlement, experience letters. | Pre-built 30-60-90 day plans; auto FnF on exit. |
| Performance Management | Goal / OKR / KPI setting, appraisal cycles, continuous feedback, 360-degree reviews, 9-box talent grid, normalisation, increment & promotion letters. | AI-summarised review drafts (see Section 11). |
| Learning & Development (LMS) | Course library, role-based learning paths, assessments & quizzes, certifications, skill matrix, training calendar, completion tracking. | AI recommends courses from skill gaps. |
| Expense & Travel | Expense claims with receipt capture, travel requests & approvals, mileage, per-diem policies, advance settlement, policy violation flags. | OCR reads receipts; auto-checks against policy. |
| Employee Engagement | Pulse & engagement surveys, eNPS, rewards & recognition, announcements, polls, helpdesk / ticketing, internal social wall. | Sentiment scored by AI to flag at-risk teams. |
| Asset Management | IT & non-IT asset register, allocation & return, maintenance, depreciation link to Accounts, asset audit. | Auto-links to onboarding / offboarding. |
| HR Analytics & Reports | Headcount, attrition, diversity, cost-to-company, payroll cost, statutory dashboards, and 100+ exportable standard reports. | Natural-language query — ‘ask your data’ (Section 11). |
| Workflow & Mobile | No-code workflow & approval engine, configurable forms, native iOS / Android app for ESS, push notifications, document e-sign. | Every approval works on mobile, anywhere. |

# 10. Accounts & Finance — Complete Accounting Suite

The platform includes a full double-entry accounting and finance module, so the same system that recruits, pays and manages employees also runs the books — including billing your own clients for placement and payroll-management fees. Payroll journal entries, expense claims and client invoices post to the ledger automatically, removing the gap between HR operations and finance. All features below are part of the all-in-one plan.

| Module | Key Features (all included) | Automation / Benefit |
| --- | --- | --- |
| General Ledger | Customisable chart of accounts, journal entries, multi-period & financial-year handling, opening balances, multi-entity consolidation, multi-currency. | Auto-posting from payroll, billing & expenses. |
| Accounts Receivable | Client master, GST tax invoices, recurring & milestone billing, credit notes, receipts, ageing analysis, automated payment reminders (dunning). | Placement & payroll fees auto-invoiced from the platform. |
| Accounts Payable | Vendor master, purchase bills, vendor payments, debit notes, ageing, payment scheduling, TDS deduction on payments. | Approval workflow; duplicate-bill detection by AI. |
| Invoicing & e-Invoicing | GST-compliant invoices, e-invoice IRN generation, e-way bill, QR codes, branded templates, batch invoicing. | One-click IRN; auto-generated from billable events. |
| GST Compliance | GSTR-1, GSTR-3B, GSTR-2B reconciliation, ITC matching, HSN/SAC management, RCM handling, GST summary dashboards. | 2B vs purchase auto-reconciliation flags mismatches. |
| TDS / TCS Management | Section-wise TDS deduction, challan generation, Form 26Q / 27Q / 27EQ, TDS certificates, lower-deduction tracking. | Deducted automatically on AP payments & payroll. |
| Banking & Reconciliation | Multiple bank & cash accounts, bank-statement import, auto bank reconciliation, payment & receipt vouchers, cash-flow view. | Rule-based auto-matching of statement lines. |
| Payroll–Accounting Integration | Automatic salary, PF, ESI, TDS journal vouchers; cost-centre & department-wise salary booking; reimbursement posting. | Every payroll run posts to the ledger with no manual JV. |
| Fixed Assets | Asset register, capitalisation, depreciation (WDV / SLM), disposal & sale, asset-wise schedules, link to HRMS asset module. | Depreciation auto-computed each period. |
| Budgeting & Cost Centres | Department / project / cost-centre accounting, budget vs actual, profitability by client, variance alerts. | Live profitability per client account. |
| Financial Reporting | Profit & Loss, Balance Sheet, Cash Flow, Trial Balance, day book, ledgers, GST & TDS reports, schedule-III formats, export to Excel/PDF. | Real-time statements; no month-end lag. |
| Controls & Integration | Role-based access, maker-checker approvals, complete audit trail, financial-year lock, plus Tally / Zoho Books / QuickBooks import-export. | Tamper-proof audit log on every transaction. |

# 11. AI & Automation Engine — Our Competitive Edge

AI is not a single feature bolted on — it runs across every module of the platform. Where most competitors offer one or two AI tricks (usually resume parsing alone), our platform embeds AI into recruitment, HRMS, payroll and accounts. The result is that roughly 70–80% of routine operational work runs without human touch, and the team focuses only on judgment-critical decisions. The capabilities below are all included in the all-in-one plan.

## 11.1 AI Capabilities Across the Platform

| AI Capability | Area | What It Does |
| --- | --- | --- |
| AI JD & Content Generation | Recruitment | Generates ATS-optimised job descriptions, offer letters, rejection emails and HR policy drafts from a short brief. |
| Resume Parsing & Semantic Match | Recruitment | Parses any resume format and ranks candidates against the JD using embeddings, not just keywords. |
| AI Shortlisting & Scoring | Recruitment | Auto-shortlists top candidates, flags borderline ones for review, and writes a one-page summary per candidate. |
| AI Video Interviews | Recruitment | Async video screening with AI scoring on communication, competency and integrity signals. |
| AI Sourcing & Outreach | Recruitment | Finds passive talent and runs personalised multi-touch outreach sequences automatically. |
| 24/7 Candidate & Employee Chatbot | Cross-platform | WhatsApp / web bot answers FAQs, schedules interviews, collects documents and checks leave balances. |
| AI Interview Scheduler | Recruitment | Reads panel calendars and books conflict-free slots with reminders — zero coordinator effort. |
| Attrition & Retention Prediction | HRMS | Scores every employee 1–100 on flight risk from tenure, leave, engagement & performance signals. |
| Sentiment Analysis | HRMS | Reads survey, feedback and helpdesk text to surface morale issues before they escalate. |
| AI Performance Summaries | HRMS | Drafts balanced appraisal write-ups and 360-feedback summaries from raw inputs. |
| AI Learning Recommendations | HRMS / LMS | Suggests courses per employee from detected skill gaps and role requirements. |
| OCR & Document Extraction | Cross-platform | Reads scanned resumes, BGV documents, invoices and expense receipts into structured data. |
| Payroll Anomaly Detection | Payroll | Flags abnormal salary, attendance or reimbursement values before a payroll run is finalised. |
| AI Compliance Assistant | Payroll / Accounts | Tracks statutory deadlines, alerts on changes in PF/ESI/GST/TDS rules and pre-fills returns. |
| Invoice & Expense Fraud Checks | Accounts | Detects duplicate bills, policy violations and suspicious expense patterns automatically. |
| GST Reconciliation AI | Accounts | Matches GSTR-2B with purchase records and highlights ITC mismatches. |
| Natural-Language Analytics | Cross-platform | ‘Ask your data’ — type a question in plain English and get the chart or number instantly. |
| AI Report & Insight Writer | Cross-platform | Generates narrative summaries of dashboards for clients and management. |

## 11.2 How We Compare — More AI Than the Rest

Most buyers today stitch together a separate ATS, a separate HRMS/payroll tool and a separate accounting package — each with limited, siloed AI. Our all-in-one platform delivers AI end-to-end on one dataset, which is why automation compounds rather than breaking at every hand-off. The comparison below uses typical category tools rather than naming specific vendors.

| AI Capability | Our All-in-One Platform | Standalone ATS Tools | Standalone HRMS / Payroll Tools |
| --- | --- | --- | --- |
| End-to-end AI (hire → pay → book) | Yes — one AI layer across all modules | Partial — sourcing / parsing only | Partial — payroll alerts only |
| Resume parsing & semantic match | Yes, embeddings-based | Usually keyword-based | No |
| AI video interviews & scoring | Built-in | Add-on / extra cost | No |
| Attrition prediction | Yes, platform-wide | No | Sometimes, basic |
| AI compliance assistant (PF/ESI/GST/TDS) | Yes, across payroll & accounts | No | Limited to payroll |
| Invoice / expense fraud detection | Yes | No | Rarely |
| Natural-language ‘ask your data’ | Yes, all modules | No | No |
| 24/7 candidate & employee chatbot | Yes, WhatsApp + web | Candidate-only, if any | Employee-only, if any |
| Single dataset, no integration gaps | Yes — one platform | No — needs integrations | No — needs integrations |
| Routine work automated | ~70–80% | ~30–40% | ~30–40% |

# 12. The All-in-One Plan

Everything in this proposal — recruitment, HRMS, payroll, accounts and the full AI engine — is delivered under a single All-in-One plan. There are no per-module licences and no surprise add-on fees: clients get one platform, one login, one dataset and one bill. This is the core commercial differentiator. Instead of paying three or four vendors for an ATS, an HRMS, a payroll tool and accounting software, clients consolidate everything with us at a lower total cost and with far less integration pain.

## 12.1 What’s Included

| Pillar | What You Get | Highlights |
| --- | --- | --- |
| Recruitment & ATS | Modules 1–8, full hiring lifecycle | All AI sourcing, screening & interview tools |
| HRMS | Complete employee lifecycle (Section 9) | ESS/MSS, attendance, leave, performance, LMS |
| Payroll | End-to-end payroll & statutory compliance | PF, ESI, PT, TDS, Form 16, FnF |
| Accounts & Finance | Full accounting suite (Section 10) | GST, TDS, invoicing, financial statements |
| AI & Automation | All AI capabilities (Section 11) | Embedded across every module |
| Analytics | Internal + client dashboards | Natural-language queries, 100+ reports |
| Platform | Web + native mobile apps | Unlimited users by role, e-sign, WhatsApp |
| Support & Updates | Onboarding, training, ongoing updates | All new AI features included as released |

## 12.2 Plan Tiers

While everything can be bought as the full All-in-One plan, clients may also start smaller and grow into it. The All-in-One tier is positioned as the best value and the recommended option.

| Plan | Scope | Pricing Model | Best For |
| --- | --- | --- | --- |
| Starter — Recruitment | ATS + AI recruitment (Modules 1–8) | Placement fee: 8–12% of annual CTC per hire | Quick client acquisition |
| Growth — Recruit + Payroll | Starter + payroll & statutory (EOR optional) | Placement fee + 8–10% of monthly gross payroll | Sticky, recurring revenue |
| All-in-One — Everything | Recruitment + HRMS + Payroll + Accounts + full AI | Bundled monthly subscription + placement fees; lowest cost per module | Clients replacing 3–4 separate tools |

Recommended positioning: lead with Starter to win clients quickly, then upsell the All-in-One plan once the first placement cycle proves value. Because the all-in-one bundle replaces multiple vendor contracts, the upgrade conversation is about consolidation and savings, not a cold new sale — which makes it both an easier close and a far stickier, higher-margin relationship.

# 13. Proposed Next Steps

To progress this project from plan to execution, the following immediate actions are recommended:

| # | Action Item | Owner | Target Date |
| --- | --- | --- | --- |
| 01 | Review and approve project scope and module prioritisation | Team Head | Week 1 |
| 02 | Finalise tech stack and vendor selections (AI, payroll, BGV) | Tech Lead | Week 1–2 |
| 03 | Allocate development team (min. 3–4 developers) | Team Head / HR | Week 2 |
| 04 | Begin Phase 1: Auth, client portal, job requisition form | Dev Team | Week 3 |
| 05 | Identify and onboard 2–3 pilot clients for beta testing | Business Dev | Week 4–6 |
| 06 | Define pricing model and draft client SLA template | Business Dev + Legal | Week 4 |
| 07 | Register for PF, ESI, TAN (if pursuing Model B/EOR) | Finance / Compliance | Week 6 |

This proposal represents a significant and timely market opportunity. The platform architecture is designed to be scalable from Day 1, the revenue model creates long-term recurring income, and the AI-first approach ensures a defensible competitive moat. Your review and approval of this plan will allow us to move immediately into the build phase.

Prepared by: Bhavani

Date: June 1, 2025

For internal review and approval — CONFIDENTIAL