BUSINESS PROPOSAL

Comprehensive HR Recruitment Services Platform

End-to-End Talent Acquisition & Workforce Management Solution

| Prepared by Bhavani | Date June 1, 2025 | Version v1.0 | Status For Review |
| --- | --- | --- | --- |

# 1. Executive Summary

This document outlines the full-scale business plan for launching an end-to-end HR Recruitment Services Platform. The platform is designed to serve as a complete talent acquisition partner for client companies — managing everything from job requisition intake to offer letter dispatch, joining formalities, and optional payroll management.

The solution addresses a clear and growing gap in the Indian B2B market: mid-size and growth-stage companies need professional hiring support but cannot justify a full in-house HR function. Our platform fills that gap with a technology-first, AI-augmented service delivery model.

| Key Highlight | Detail |
| --- | --- |
| Target Market | SMEs and growth-stage companies (50–5,000 employees) across India |
| Core Offering | Full-cycle recruitment: JD creation, sourcing, screening, interviews, offer, onboarding |
| Revenue Model | Placement fee (8–12% of annual CTC) + Monthly payroll management fee |
| Key Differentiator | AI-powered ATS, async video interviews, employer branding, DEI analytics |
| Platform Type | SaaS + managed service hybrid — client portal + dedicated HR operations team |
| Projected MVP Timeline | 6–8 months from kick-off to full production |

# 2. Platform Modules — Core 8

The platform is structured into eight end-to-end service modules. Together they cover the complete hiring lifecycle from first contact with the client to the new employee's first day.

| Module 1 Client Onboarding & Portal | - Collect company profile, org structure, culture notes, hiring budget bands, and SLA terms - Issue-based client portal for raising new hiring requisitions at any time - Role-based access for client HR, finance, and hiring managers |
| --- | --- |
| Module 2 JD Builder & ATS Engine | - AI-generated ATS-optimised job descriptions from a brief — zero manual effort - Resume scoring against parsed keywords, required skills, and experience bands - Automatic detection of gender-biased or discriminatory language |
| Module 3 Candidate Sourcing | - Multi-channel: Naukri, LinkedIn, Indeed, internal DB, referrals, campus drives - Passive talent outreach via automated cold messaging sequences - De-duplication engine to prevent the same candidate appearing across multiple clients |
| Module 4 Resume Screening & AI Analysis | - Parse and rank all resumes: ATS score, skills match %, experience gap, culture-fit signal - Auto-shortlist top candidates; generate one-page summaries for client review - Middle-band (borderline) resumes flagged for human review only |
| Module 5 Interview Scheduling & Coordination | - Auto-sync with client Google/Outlook calendars; generate panel interview slots - Send video links (Zoom/Teams/Google Meet), automated reminders to both parties - Rescheduling management and post-interview scorecard dispatch to panel |
| Module 6 Assessments & Background Verification | - Test library: aptitude, psychometric, technical, and domain-specific assessments - Post-selection BGV: education, employment history, criminal record, reference checks - Integration with empanelled BGV vendors for automated status tracking |
| Module 7 Selection, Offer & Communication | - Auto-generate branded offer letters with built-in e-signature workflow - Salary negotiation guidance scripts for account managers - Personalised rejection emails to preserve client employer brand; waitlist management |
| Module 8 Pre-Joining & Onboarding | - Send joining letters, document collection checklists, welcome kits, and induction packs - IT provisioning request generation on behalf of client - 30-60-90 day onboarding plan templates for hiring managers |

# 3. End-to-End Workflow

The following 10-stage workflow represents the complete journey from a client raising a hiring request to the candidate's first payslip. Approximately 70% of operational activity is automated; human involvement is reserved for judgment-critical decisions only.

| # | Stage | What Happens |
| --- | --- | --- |
| 01 | Client & JD Setup | Client raises requisition via portal. AI generates ATS-optimised JD. HR reviews and publishes across all job boards simultaneously. |
| 02 | Candidate Sourcing | Multi-channel sourcing activates: job portals, LinkedIn outreach, internal DB, referral campaigns, and campus pipelines. |
| 03 | Resume Screening | AI parser scores all resumes. Top 20% auto-shortlisted. Bottom 40% auto-rejected with personalised emails. Middle 40% reviewed by team. |
| 04 | Assessments | Shortlisted candidates receive auto-dispatched online assessments — technical, aptitude, or psychometric based on role type. |
| 05 | Interview Scheduling | Platform syncs client panel calendars, generates slots, dispatches video links, and sends reminders — zero manual coordination. |
| 06 | Post-Interview Review | Panel fills digital scorecards. AI aggregates ratings, flags top candidates, and prepares selection recommendation report for client. |
| 07 | Offer Generation | Client confirms selection. Platform auto-generates branded offer letter with e-sign. Salary negotiation handled by account manager. |
| 08 | Rejection Management | Non-selected candidates receive personalised rejection emails preserving client employer brand. Waitlisted candidates tracked automatically. |
| 09 | Pre-Joining & Onboarding | Joining letter, document checklist, welcome kit, and IT request are auto-dispatched. 30-60-90 day onboarding plan sent to hiring manager. |
| 10 | Payroll (Optional EOR) | If payroll managed by us: attendance input → TDS/PF/ESI calculated → payslips generated → salary disbursed → compliance filed monthly. |

# 4. Revenue & Business Model

## 4.1 Two Service Tiers

The business operates across two revenue tiers. Clients can start with Model A and upgrade to Model B over time.

| Criterion | Model A — Recruitment Only | Model B — Recruitment + Payroll (EOR) |
| --- | --- | --- |
| Legal Employer | Client company | Our HR firm (Employer of Record) |
| Fee Structure | One-time: 8–12% of annual CTC per hire | Placement fee + 8–10% of monthly gross payroll |
| Recurring Revenue | None | Monthly, per employee on-roll |
| Compliance Responsibility | Client | Our firm handles PF, ESI, TDS, Form 16 |
| Payroll Source | Client's payroll system | Disbursed from our accounts |
| Annual Revenue (10 hires @ ₹50K/month) | ₹5,00,000 (one-time) | ₹5,00,000 + ₹6,00,000 = ₹11,00,000 |
| Best For | Quick client acquisition | Long-term, sticky client relationships |

## 4.2 Recommended Approach

Launch with Model A to acquire clients rapidly with minimal compliance overhead. Pitch Model B as a premium upsell after the first successful placement cycle. This positions payroll management as a natural extension of the relationship rather than a cold sales pitch.

# 5. Technical Architecture

The platform is built as a multi-tenant, microservices-based system with three distinct portals (Admin, Client, Candidate) sharing a common backend and AI layer.

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend | Next.js 14 (React) | Three portals: Admin, Client, Candidate — single codebase with role-based routing. Tailwind CSS. React Query. |
| Backend | Node.js / Python FastAPI | REST APIs as microservices. Node.js for core services; FastAPI for AI-heavy modules. |
| AI / ML | OpenAI GPT-4o + Embeddings | JD generation, offer letters, rejection emails. text-embedding-3-small for resume–JD semantic matching. Tesseract OCR for scanned resumes. |
| Primary DB | PostgreSQL | Core relational data — clients, jobs, candidates, applications, interviews. |
| Cache / Queue | Redis + RabbitMQ | Session management, job queues for async tasks (email, BGV triggers, payslip generation). |
| Search | Elasticsearch | Full-text resume search and fast candidate lookup across large datasets. |
| File Storage | AWS S3 / Cloudflare R2 | Resumes, offer letters, joining letters, payslips — all document storage. |
| Payments / Payroll | Razorpay + GreytHR | Salary disbursement via Razorpay. TDS/PF/ESI calculation via GreytHR or Keka API integration. |
| Notifications | SendGrid + Twilio + Interakt | Email, SMS, and WhatsApp Business API for candidate and client communications. |
| Auth | JWT + Google OAuth | Refresh token rotation. SSO via Google OAuth. Row-level security in Postgres for multi-tenancy. |
| Infrastructure | AWS / Docker / GitHub Actions | EC2 + RDS + S3. Dockerised services. CI/CD pipeline. Nginx reverse proxy. Cloudflare CDN. |

# 6. Product Roadmap

The platform is built in six sequential phases. Each phase delivers standalone usable value while laying the foundation for the next. MVP (Phases 1–4) is achievable in approximately 5 months with a team of 3–4 developers.

| Phase | Timeline | Name | Deliverables |
| --- | --- | --- | --- |
| Phase 1 | Weeks 1–6 | Foundation | Auth system, multi-tenant client portal, job requisition intake form, team admin panel |
| Phase 2 | Weeks 7–12 | Core AI Engine | Resume upload, ATS scoring engine, AI shortlist, candidate profile views, rejection email automation |
| Phase 3 | Weeks 13–16 | Interview System | Calendar sync (Google/Outlook), interview scheduling, video link generation, scorecard system |
| Phase 4 | Weeks 17–20 | Offer Management | Offer letter generator (templated + branded), e-signature, joining letter, document collection |
| Phase 5 | Weeks 21–28 | Payroll Engine | CTC calculator, TDS/PF/ESI, payslip generation, Razorpay disbursement, compliance calendar |
| Phase 6 | Weeks 29–34 | Analytics & Scale | Client dashboard, internal ops dashboard, attrition risk AI, mobile app, DEI reporting |

# 7. Market Trends & Value-Add Services

The following add-on modules are aligned with the highest-demand trends in the Indian HR technology market as of 2025. They can be built progressively and offered as premium tier services.

| Add-On | Demand | Why It Matters |
| --- | --- | --- |
| AI Video Interviews | High | Async screening with AI scoring — reduces coordinator time by 40–60%. Demanded by mid-to-large enterprises. |
| DEI Analytics Dashboard | High | Companies under ESG and SEBI pressure need diversity hiring metrics and audit trails. |
| Employer Branding Suite | Medium-High | Career pages, Glassdoor reputation management, LinkedIn content — heavily outsourced in 2025. |
| Contract / Gig Staffing | High | Post-2023 hiring freeze shifted preference to flexible headcount over permanent hires. |
| HRMS Payroll Integration | Medium | Direct new joiner feeds into Darwinbox, Keka, SAP SuccessFactors — valued by enterprise clients. |
| Retention & Attrition AI | Medium-High | Predict attrition using engagement signals — strong upsell after initial placements. |
| WhatsApp Candidate Communication | High | 86% candidate response rate vs 22% for email — critical for volume hiring roles. |

# 8. Analytics & Reporting Dashboard

The platform provides two dashboard views: an internal HR operations view for the team, and a client-facing view showing only the client's own data. Key metrics are grouped across four categories.

| Metric | Category | What It Tells You |
| --- | --- | --- |
| Time-to-Hire | Recruitment Operations | Days from requisition to joining. Benchmark: 20–35 days. Below 20 = competitive advantage. |
| Recruitment Funnel Conversion | Recruitment Operations | Applied → Screened → Shortlisted → Interviewed → Offered → Joined. Industry average: 3–5% end-to-end. |
| Offer Acceptance Rate | Recruitment Operations | Below 70% signals salary benchmarking issues or candidate counter-offers. Target: 80%+. |
| Source Quality Index | Recruitment Operations | Which channel (LinkedIn, Naukri, referral) yields actual hires vs just applications. |
| Client SLA Adherence | Client Health | Did we submit 3 profiles within 5 business days? Did we fill within agreed TAT? |
| Client Revenue Concentration | Client Health | Any single client above 30% of revenue is a risk flag. Visualised as pie chart. |
| Client Retention Rate | Client Health | Monthly renewal vs churn tracking. Early warning for at-risk accounts. |
| Total Payroll Under Management | Payroll & Compliance | ₹ value growing month-on-month. Each rupee earns 8–12% annually. Key recurring revenue indicator. |
| Compliance Calendar Status | Payroll & Compliance | PF/ESI/TDS deadlines: Red/Amber/Green status board. Penalties for missed deadlines. |
| Attrition Risk Score (AI) | AI Insights | AI watches tenure, leave frequency, LinkedIn activity. Scores each employee 1–100. Alerts account manager. |
| Cost Per Hire | AI Insights | Total sourcing + screening + BGV + tool cost per hire. Benchmark: ₹15,000–₹35,000 for mid-level roles. |
| ATS Scoring Calibration | AI Insights | Score distribution histogram. If 80%+ score above 70, JD keywords need tightening. |

# 9. Proposed Next Steps

To progress this project from plan to execution, the following immediate actions are recommended:

| # | Action Item | Owner | Target Date |
| --- | --- | --- | --- |
| 01 | Review and approve project scope and module prioritisation | Team Head | Week 1 |
| 02 | Finalise tech stack and vendor selections (AI, payroll, BGV) | Tech Lead | Week 1–2 |
| 03 | Allocate development team (min. 3–4 developers) | Team Head / HR | Week 2 |
| 04 | Begin Phase 1: Auth, client portal, job requisition form | Dev Team | Week 3 |
| 05 | Identify and onboard 2–3 pilot clients for beta testing | Business Dev | Week 4–6 |
| 06 | Define pricing model and draft client SLA template | Business Dev + Legal | Week 4 |
| 07 | Register for PF, ESI, TAN (if pursuing Model B/EOR) | Finance / Compliance | Week 6 |

This proposal represents a significant and timely market opportunity. The platform architecture is designed to be scalable from Day 1, the revenue model creates long-term recurring income, and the AI-first approach ensures a defensible competitive moat. Your review and approval of this plan will allow us to move immediately into the build phase.

Prepared by: Bhavani

Date: June 1, 2025

For internal review and approval — CONFIDENTIAL